Windows 11 Launcher — Project Roadmap V3.0

V3.0 refresh — October 20, 2026. This document is part of the reorganized implementation-ready project pack. Historical decision notes are retained where they explain how the current baseline was reached.

Canonical implementation roadmap • updated with animation, readiness, integrations, security and hardening

# Purpose

This is the canonical 60-day implementation roadmap for the Windows 11 launcher. It now includes the animation/readiness system, interactive prefix and customization surfaces, cursor-reactive icon backgrounds, installer choices, integration management, security, testing, and hardening.

# Phase 0 — Architecture & Project Contract (Days 1–3)

Encode the already-approved Core/UI/Plugin contracts, IPC model, permissions, provider abstraction, prefix registry, result/action model, configuration, logging, and readiness states. Changes require a decision record.

Define the Motion System and Design System as UI infrastructure, not plugins.

Define cold-start activation animation: it may loop while critical startup occurs, then morph into the bar when minimum interactive readiness is reached.

Define that optional providers never block launcher activation.

Define renderer rule: production V1 is native WinUI 3 + Composition; React/TSX/HTML/CSS may be used for prototyping/reference, not as the default runtime renderer.

# Phase 1 — Core + Exact Command Bar (Days 4–9)

Implement global hotkey, single-instance behavior, active-monitor placement, fixed bottom display gap, DPI awareness, keyboard-first input, tray access, and exact black rounded command bar.

Implement UI state machine: Hidden → Activating → Ready → Searching → ShowingResults → ShowingActions → Executing → Success/Error → Closing.

Implement activation visual layer and readiness coordinator.

Keep UI interactive as soon as critical capabilities are ready; do not wait for AI, Web, Everything, Clipboard, or other optional services.

# Phase 2 — Command Language & Prefixes (Days 10–13)

Implement text + symbol aliases such as APP:/app:/, FILE:/file:/#, CALC:/calc:, WEB:/web:/?, RUN:/run:/>, AI:/ai:/@, CLIP:/cb:, SNIP:/sn:.

Add distinct prefix colors while preserving text/icon/risk indicators for accessibility.

Add an animated prefix popup: interactive buttons, keyboard navigation, hover/press states, and progressive disclosure.

Prefix popup must route to capabilities/providers rather than hard-code provider implementations.

# Phase 3 — Search & Ranking (Days 14–20)

Central fuzzy search service, parser, provider selection, ranker, aggregation, cancellation, progressive results, usage/recency learning, aliases, and stale-result protection.

Provider queries are capability-routed; do not wake every plugin on every keystroke.

Add provider cost metadata and timeouts/circuit breakers.

# Phase 4 — First Providers (Days 21–27)

Applications, Files, Calculator, Commands, Settings.

Default provider hierarchy: Windows-native/local provider first; optional alternatives are detected and used when compatible and useful.

Implement graceful fallback and provider health states.

# Phase 5 — Actions & Action Rail (Days 28–32)

Dynamic right-side Context Action Rail.

Interactive menu popup for customization/options. Menu items can animate, reveal sub-actions, and support keyboard navigation.

Destructive actions require explicit confirmation and/or elevated capability.

# Phase 6 — Local Services (Days 33–39)

Clipboard, snippets, window tracking/management foundations, indexer service where needed, and non-privileged workflow foundations. Privileged workflow steps remain unavailable until the Phase 7 broker is verified.

Services are lazy/on-demand or persistent only when justified. No silent third-party startup.

# Phase 7 — Power-User Layer (Days 40–46)

PowerShell, CMD, WSL, scripts, environment variables, automation, workflow execution, explicit elevation broker.

High-risk actions use capability permissions and confirmation policies.

# Phase 8 — Web + AI (Days 47–52)

Optional network providers. Offline mode can deny network capabilities.

AI/Web never block local launcher activation.

# Phase 9 — PowerToys-Style Utilities (Days 53–56)

Optional modular utilities such as OCR, screenshot, color picker, always-on-top, advanced paste, power rename, and similar tools.

Each utility is isolated and independently replaceable.

# Phase 10 — Hardening & Ecosystem (Days 57–60)

Safe mode, diagnostics, privacy controls, backup/recovery, import/export/reset, user-initiated verified update/install recovery and rollback, plugin compatibility, installer/uninstaller validation, accessibility, multi-monitor/DPI edge cases, resource budgets, and release checks.

Prepare future marketplace/signing/sandbox work without making it a V1 dependency.

# Motion & Interaction Requirements

Activation animation is a first-class state. It may loop during cold startup and morph into the command bar when critical readiness is achieved.

Prefix popup has interactive controls and semantic transitions.

Customization/options menu has interactive opening, selection, submenu, and close transitions.

Action-rail icons can have a cursor-reactive background field: nearby icons subtly respond to pointer position while respecting reduced motion and performance profiles.

Use composition-thread-friendly animation for frequent microinteractions; avoid layout-heavy animations.

Animation never blocks input or external app launch.

# Phase Gates

Do not advance if architecture contracts are being bypassed.

Do not advance with unexplained build warnings/errors.

Do not accept a feature that causes the launcher to wait for optional providers.

Do not merge a plugin-specific UI hack into Core.

Every phase ends with build, test, manual verification, performance check, and a phase report.

# V3.0 Phase-Specific Exit Gates

Phase 0 exits only when the solution restores, builds, and tests with recorded exact toolchain and deployment values; project references comply with the approved direction; and CI smoke evidence exists. Every later phase must define concrete automated, manual, security, performance, and documentation evidence in its handoff before work begins. Background automatic updating remains deferred.