Windows 11 Launcher — Project Progression V3.0

V3.0 refresh — October 20, 2026. This document is part of the reorganized implementation-ready project pack. Historical decision notes are retained where they explain how the current baseline was reached.

Maturity ladder, definition of done, animation readiness and repair triggers

# Project Maturity Ladder

Idea — product concept and constraints are written.

Skeleton — solution builds and launches.

Interactive Core — hotkey, command bar, input, lifecycle, and readiness states work.

Useful Launcher — app/file/calculator/command/search capabilities work.

Contextual Launcher — prefixes, fuzzy ranking, actions, action rail, and customization surfaces work.

Utility Platform — local services, workflows, system capabilities, and integrations work.

Power Platform — scripts, terminals, automation, privileged broker, advanced utilities.

Extensible Platform — stable plugin SDK, capability model, integration manager, compatibility handling.

Personal Release — hardened, backed up, tested, documented, installable, recoverable.

# Definition of Done

Build succeeds.

Automated tests relevant to the change pass.

Manual smoke test passes.

No stale async result can overwrite newer query results.

No optional provider blocks activation.

Permission and risk behavior is verified.

Reduced Motion behavior is verified for motion changes.

Performance impact is measured for hot-path changes.

Documentation/state/decision records are updated.

# Animation Readiness Definition

Cold activation can display the activation visual immediately.

Activation visual loops without CPU-heavy busy work.

Critical readiness can trigger a semantic morph into the bar.

Warm activation skips unnecessary initialization but preserves the same interaction language.

Prefix and customization popups have independent transition states.

Cursor-reactive icon backgrounds are disabled or simplified under Reduced Motion/Low Power.

# Stop-and-Repair Triggers

Core starts depending directly on a feature plugin.

UI requires WebView2 solely for a visual effect without an explicit architecture decision.

Plugin crashes terminate the launcher.

Search queries run against all providers by default.

Third-party software is silently installed, enabled at startup, or granted admin access.

Cold startup becomes several seconds without a measured reason.

Animations run on the UI thread in a way that causes input latency.

Database schema changes lack migrations.

Security-sensitive actions have no permission/risk policy.