Windows 11 Launcher — Questline V3.0

V3.0 refresh — October 20, 2026. This document is part of the reorganized implementation-ready project pack. Historical decision notes are retained where they explain how the current baseline was reached.

Main quests and side quests for a two-month vibe-coding campaign

# Main Questline

Q00 — Forge the Contract: Freeze architecture, contracts, security model, motion model, provider model, and ChatGPT workflow.

Q01 — Awaken the Core: Global hotkey, single instance, active-monitor placement, fixed bottom gap, startup/lifecycle.

Q02 — Materialize the Launcher: Activation visual loops during cold readiness and morphs into the command bar.

Q03 — Teach the Launcher to Speak: Prefixes, aliases, symbols, prefix registry, prefix popup.

Q04 — Build the Search Brain: Fuzzy matching, ranking, provider routing, cancellation, progressive results.

Q05 — Populate the World: Apps, files, calculator, commands, settings.

Q06 — Give It Hands: Context Action Rail, actions, confirmation, dynamic customization menu.

Q07 — Make It Feel Alive: Motion profiles, interactive popups, cursor-reactive icon background, reduced-motion mode.

Q08 — Add Local Powers: Clipboard, snippets, windows, workflows and system capabilities.

Q09 — Add Power Tools: PowerShell/CMD/WSL, scripts, automation, elevation broker.

Q10 — Connect the Outside World: Optional Web/AI/external integrations with health/fallback/cost controls.

Q11 — Harden the Platform: Testing, diagnostics, privacy, recovery, update/rollback, installer, compatibility, release.

# Side Quests

Theme Forge — appearance tokens and multiple UI styles.

Motion Forge — activation, morph, popup, menu, action-rail and cursor-reactive interactions.

Accessibility Trial — keyboard-only operation, focus visibility, reduced motion, contrast, screen-reader semantics where applicable.

Performance Hunt — startup, hotkey latency, search latency, memory, CPU, battery.

Plugin Lab — create/remove/replace a provider without modifying Core.

Integration Lab — Everything/PowerToys-style optional integration with passive detection and graceful fallback.

Disaster Drill — kill a plugin, corrupt a cache, deny permission, disconnect network, and verify recovery.

Offline Trial — disable network capabilities and verify local launcher remains useful.

# Boss Rules

Never solve a plugin problem by expanding Core.

Never make optional software a hidden dependency.

Never make animation a prerequisite for functionality.

Never let a beautiful UI become an excuse for a heavy runtime.

Never trust external input or plugin claims without validation.

# Quest Log Format

Quest → objective → implementation → tests → screenshots/recording → performance note → decision record → completion status.