# 15 — Future Roadmap (Post-V1)

V3.0 refresh — October 20, 2026. This document is part of the reorganized implementation-ready project pack. Historical decision notes are retained where they explain how the current baseline was reached.

Windows 11 Modular Command-Palette / Launcher • Personal project • ChatGPT vibe-coding

This is a planning document, not an instruction to build any of it now. Nothing here enters scope until V1 (Phases 0–10 of 01_Project_Roadmap.md) is shipped and you’ve used it as a daily driver, per the daily-driver acceptance test defined in the release handoff. A fresh ChatGPT chat reading this file should treat every item as explicitly out of reach — see the “Do Not Build Yet” rule in 16_Extension_Pack.docx §10, which this file expands on rather than replaces.

## A correction, stated plainly

An earlier review of this pack suggested splitting future work into “V2 — Power Platform” (clipboard, snippets, window management, workflows, PowerShell/CMD/WSL, scripts, automation, AI, Web, PowerToys-style utilities) and “V3 — Ecosystem” (marketplace, signing, sandboxing).

That’s not accurate for this project. All of the “V2 Power Platform” items are already in V1 — they’re Phase 6 (Local Services), Phase 7 (Power-User Layer), Phase 8 (Web + AI), and Phase 9 (PowerToys-Style Utilities) of the roadmap you already have. They’re later phases, not a later version. Relabeling them as postponed would directly contradict the roadmap and could cause a fresh ChatGPT chat to skip building them when their phase actually comes up.

What’s genuinely deferred is narrower than the earlier review suggested. This document covers only that narrower, accurate set — organized into two tiers that don’t overlap with anything already scheduled in V1.

## Tier 1 — V1.x Expansion

Extends capabilities V1 already establishes, using the same architecture, no new platform infrastructure required. These are natural “more of what already works” additions once V1 is stable and daily-driven.

| Item | What V1 already has | What this tier adds |
| --- | --- | --- |
| File search providers | A bounded local-file provider for named roots (Phase 4) | Swap in Windows Search or Everything as alternate IFileSearchProvider implementations — the abstraction already supports this, it’s just not built yet |
| PowerToys-style utilities | A handful in Phase 9 (OCR, screenshot, color picker, always-on-top, etc.) | The rest of the PowerToys catalog (FancyZones-style snapping, Advanced Paste, Power Rename, environment variable editor, hosts file editor, registry preview) added as isolated plugins whenever there’s appetite |
| Configuration | A single global config | Named, switchable profiles (e.g. “Work” vs “Gaming” prefix sets or themes) |
| Motion profiles | Fast Fluent as the default, others stubbed | Fully implement Smooth, Expressive, and Instant as real switchable profiles, not just named placeholders |
| Workflow engine | Basic linear multi-step execution with condition-gated skip (Phase 6) | Conditional branching, scheduled/triggered workflows, a visual workflow editor |
| AI provider | One configurable API-based provider (Phase 8) | Multiple simultaneous AI providers with per-task routing, richer context injection controls |

Each of these can be picked up independently, in any order, without touching Core — that’s the whole point of the provider/plugin abstraction from 04_Project_Overview.docx.

## Tier 2 — Ecosystem / Platform Growth

New platform infrastructure — this is where the marketplace/signing/sandboxing trio and everything structurally similar to it actually belongs.

- Plugin marketplace — discovering and installing plugins written by other people, not just the ones you wrote yourself

- Plugin signing — cryptographic trust for those third-party plugins

- Plugin sandboxing — OS-level enforcement that survives a plugin actively misbehaving, beyond today’s capability-check isolation (see 16_Extension_Pack.docx §4b for exactly where V1’s isolation stops and this begins)

- Plugin update ecosystem — versioned auto-updates for individually-installed plugins

- Background automatic updating (the launcher itself, not just plugins). V1 may provide user-initiated verified updates and installer rollback/recovery.

- Cloud sync — settings/snippets/workflows synced across machines, which is a genuine architectural change for a project whose core principle is local-first

- Additional UI shells — Compact, Expanded, Dashboard — consuming the same semantic UI contract Core already exposes, per 04_Project_Overview.docx §6

- Community extensions / a public plugin SDK — distinct from the internal plugin contract your own plugins already use from Phase 7 onward

- Third-party service integrations — Calendar, Spotify, Teams, Slack, GitHub, Jira, Notion, Gmail, AWS, Docker, Kubernetes — each would be its own out-of-process plugin, none of them Core

- A complex AI agent — multi-step autonomous AI behavior, as opposed to the single-query AI provider already in V1’s Phase 8

- Potential shell/taskbar-level functionality — genuinely speculative; would require rethinking the “hidden by default, hotkey-invoked” model that’s central to V1’s identity, so this isn’t a small extension, it’s a different product decision

## Why the architecture doesn’t need to change to support this later

Nothing in Tier 1 or Tier 2 requires Core to grow. That’s a direct consequence of decisions already locked into V1:

- Providers and plugins sit behind contracts (IFileSearchProvider, IAIProvider, the plugin manifest) — a new implementation is additive, not a rewrite.

- The UI consumes semantic results — a second UI shell is a new consumer of an existing contract, not a change to it.

- Plugins are already out-of-process from Phase 7 — sandboxing tightens the enforcement around that boundary, it doesn’t introduce a new one.

- Local-first is a stated principle, not an accident — cloud sync would be the one item here that’s a genuine principle-level decision, not just an extension, which is exactly why it’s flagged separately rather than bundled in as routine growth.

## Revisit trigger

Don’t schedule any of this by date. Revisit this document only after the V1 daily-driver acceptance test has been run for several days and you have a real opinion on what’s missing — not before.