ChatGPT / Vibe-Coding Workflow

V3.0 refresh — October 20, 2026. This document is part of the reorganized implementation-ready project pack. Historical decision notes are retained where they explain how the current baseline was reached.

Rules for working phase-by-phase with a coding model

# Conversation Hierarchy

Master ChatGPT Rules → Project Constitution → Project Overview → Project State → Phase Handoff → Current Task → User Request.

# Mandatory Workflow

1. Inspect repository and relevant docs.

2. Restate current state and constraints.

3. Propose a small implementation plan.

4. Identify affected contracts/dependencies.

5. Implement only the requested scope.

6. Build.

7. Run relevant automated tests.

8. Run manual verification checklist.

9. Check performance/security implications.

10. Report files changed, tests, known issues, and next action.

# ChatGPT Must Not

Invent missing files or APIs.

Rewrite architecture because a shortcut is convenient.

Add a library without evaluating runtime/resource impact.

Move feature logic into Core.

Make optional integrations mandatory.

Add arbitrary plugin UI that bypasses the semantic UI contract.

Disable security checks just to make a demo work.

Claim a feature is tested when it was only compiled.

# Animation Instructions

Treat animation as semantic state, not arbitrary plugin code.

Activation animation may loop while critical readiness is pending.

Morph to the bar only when minimum interaction readiness is true.

Prefix popup and customization menu are interactive components with keyboard and pointer states.

Cursor-reactive action-icon backgrounds are optional effects and must have Reduced Motion/Low Power fallbacks.

Never delay an action solely to finish an animation.

# Phase Handoff Template

Phase → goal → completed work → tests → screenshots/video → performance measurements → known issues → decisions → next task → rollback point.

# Human Approval Checkpoints

Architecture changes.

New external dependencies.

New privileged capability.

New persistent data.

Third-party integration that can start background processes.

Installer behavior changes.

Changes that affect privacy or telemetry.

## Pre-Implementation Freeze Rule

The documentation pack is now the implementation baseline. Do not create a competing architecture or repository layout. Use Implementation_Specification.docx §3 for the production solution structure, and use DECISIONS.md for ADRs. Verify the exact pinned toolchain at Phase 0 before creating production code.